下面是一份**與先前正式發展計劃內容一致、但重新整理成更适合直接发送 / 复制给 AI Agent 执行**的版本。

它更接近 **Agent Prompt / Execution Spec**，适合丢给 Coding Agent、Product Agent、Cursor、Claude、Devin 等工具使用。

你可以直接复制以下内容。

---

# AI AGENT EXECUTION SPEC

## Project Name

Vivix × Partner Development Plan

## Version

v1.0

## Execution Mode

PWA-local MVP testing phase.

No backend, no database, no payment, no cloud sync in this phase.

---

# 1. Agent Role

You are an AI product/engineering agent responsible for helping execute the next development phase of Vivix.

Your job is to:

1. Understand the product context.

2. Respect all locked decisions and constraints.

3. Help implement the Partner system as a lightweight local habit engine.

4. Preserve the existing validated UX.

5. Avoid scope creep.

6. Produce executable development steps, code changes, QA checklists, and testing plans.

7. Prioritize beginner retention, real training behavior, and fast visible Partner growth.

You must not introduce unnecessary complexity, backend services, payment systems, or heavy game mechanics.

---

# 2. Primary Objective

Build and test a Partner-based habit engine inside the existing Vivix PWA.

The Partner system must help first-time gym users feel:

- guided;

- accompanied;

- rewarded;

- motivated to return;

- able to see progress quickly.

Core product sentence:

> You train, Partner grows.

Chinese version:

> 你訓練，Partner 成長。

---

# 3. Project Context

Use the following context from `PROJECT_SUMMARY.md`.

## 3.1 Product

Vivix is a coach-style strength training app for fitness beginners.

It is not only a workout logging tool.

It should behave like:

> coach + habit engine.

## 3.2 Current Product Form

- Web PWA;

- mobile-first;

- installable to home screen;

- offline usable;

- localStorage only;

- no backend.

## 3.3 Current Tech Stack

- React 18;

- TypeScript;

- Vite 6;

- Tailwind CSS 3;

- Zustand 5 with persist and versioned migrate;

- Framer Motion;

- Recharts;

- vite-plugin-pwa;

- localStorage;

- Vercel deployment.

## 3.4 Existing Core Modules

- Dashboard;

- training plans;

- live workout logging;

- rest timer;

- workout summary;

- progress tracking;

- exercise database;

- dark/light theme;

- trial lock.

## 3.5 Validated UX That Must Be Preserved

Do not remove or degrade:

> after completing a set, immediately jump to rest timer.

This behavior has been validated by testers and must remain.

---

# 4. Locked Product Decisions

The following decisions are final for this phase.

```yaml

product_name: Vivix

companion_system_name: Partner

partner_types:

- cat

- dog

humanoid_partner: false

partner_style:

- daily companionship

- healing

- light sport

- not chuuni

- not battle-focused

target_users:

age_range: 18-35

fitness_level: beginner

context: first time entering gym or new to strength training

reward_binding: real_training_behavior_only

early_growth_requirement: visible_partner_change_within_3_workouts

current_phase: friend_testing

backend: not_now

payment: not_now

cloud_sync: not_now

app_store_release: not_now

data_storage: localStorage

app_form: PWA

```

---

# 5. Global Constraints

The AI agent must obey the following constraints.

## 5.1 Technical Constraints

Do not implement:

- backend API;

- database;

- user authentication;

- cloud sync;

- payment;

- subscription;

- App Store / Play Store release;

- third-party analytics requiring account or network;

- external AI service;

- recommendation ML model;

- social features;

- real-time multiplayer.

Must preserve:

- PWA behavior;

- offline usability;

- localStorage persistence;

- existing Zustand architecture;

- existing theme system;

- existing rest timer flow.

## 5.2 Product Constraints

Do not build:

- gacha;

- loot boxes;

- equipment stats;

- pay-to-win mechanics;

- battle system;

- complex shop;

- multiple currencies;

- friend leaderboard;

- social network;

- multiple Partners at once;

- 3D characters;

- Live2D;

- heavy story mode.

## 5.3 UX Constraints

Partner must:

- encourage, not punish;

- feel like training companion, not digital toy;

- grow because of real training;

- be visible within first 3 workouts;

- not feel overly childish;

- not feel overly anime/chuuni;

- not create strong guilt if user misses days.

## 5.4 Data/Privacy Constraints

All user data remains local.

Do not:

- send user data to external servers;

- collect personal identity data;

- require login;

- track user outside the app.

Local telemetry may be stored for testing, but must:

- remain local;

- be limited in size;

- be exportable manually;

- be clearable;

- avoid sensitive personal data.

---

# 6. Scope Freeze

This phase only includes the following.

## 6.1 In Scope

- Partner Onboarding;

- cat/dog Partner selection;

- Partner naming;

- Partner level;

- Partner XP;

- Partner forms;

- basic cosmetics;

- basic quests;

- streak integration;

- warm-up module v1;

- Dashboard today-training fix;

- local reward engine;

- local telemetry log;

- debug/export/reset tools;

- friend testing workflow.

## 6.2 Out of Scope

- backend;

- account;

- cloud sync;

- payment;

- subscription;

- shop;

- gacha;

- social;

- leaderboard;

- AI coach;

- 3D animation;

- advanced plan generator;

- mobile-app Expo codebase integration.

---

# 7. Target User Definition

Primary user:

```yaml

age: 18-35

experience: beginner

problem:

- does not know what to train

- does not know how to train

- afraid of doing wrong

- lacks progress feedback

- lacks motivation to return

desired_experience:

- guided

- safe

- simple

- encouraging

- visible progress

```

---

# 8. Product Positioning

## 8.1 Old Positioning

Vivix is a coach-style strength training app for fitness beginners.

## 8.2 Updated Positioning

Vivix is a companion-driven coach-style training app for fitness beginners.

## 8.3 Core Value Proposition

Vivix helps first-time gym-goers build workout habits through guided training and a companion Partner.

---

# 9. Partner System Specification

## 9.1 Partner Species

First version supports only:

```ts

type PartnerSpecies = "cat" | "dog";

```

No humanoid Partner.

## 9.2 Partner Personality

```yaml

cat:

tone: calm

feeling: quiet companionship

style: stable, gentle

dog:

tone: energetic

feeling: encouraging

style: active, warm

```

## 9.3 Partner Naming

User may rename Partner.

Default name candidates:

```yaml

cat_default_names:

- Mochi

- Latte

- Yuzu

dog_default_names:

- Bao

- Biscuit

- Toast

```

Naming constraints:

- short;

- easy to pronounce;

- not famous IP;

- not trademark-risky;

- not overly childish;

- can be used internationally.

---

# 10. Partner State Model

Minimum required Partner state:

```ts

interface PartnerState {

species: "cat" | "dog";

name: string;

level: number;

xp: number;

totalWorkouts: number;

totalTrainingDays: number;

currentFormId: string;

unlockedFormIds: string[];

unlockedCosmeticIds: string[];

equippedCosmeticIds: string[];

unlockedTitleIds: string[];

equippedTitleId?: string;

createdAt: string;

}

```

---

# 11. Partner Forms

Partner forms are major visible milestones.

```yaml

forms:

- id: stage_0

name: 初見

required_workouts: 0

description: Partner appears during onboarding.

- id: stage_1

name: 起步

required_workouts: 1

description: Partner receives first accessory and level-up.

- id: stage_2

name: 活躍

required_workouts: 3

description: Partner shows obvious visual change.

- id: stage_3

name: 穩定

required_workouts: 7

description: Partner receives badge or background.

- id: stage_4

name: 默契

required_workouts: 14

description: Partner receives advanced accessory or rare background.

```

Critical rule:

> The user must see a meaningful Partner change within 3 completed workouts.

---

# 12. Partner Level System

Level is for frequent small feedback.

Form is for major milestone feedback.

Suggested level thresholds:

```yaml

levels:

- level: 1

cumulative_xp: 0

- level: 2

cumulative_xp: 30

- level: 3

cumulative_xp: 80

- level: 4

cumulative_xp: 150

- level: 5

cumulative_xp: 240

- level: 6

cumulative_xp: 350

- level: 7

cumulative_xp: 480

- level: 8

cumulative_xp: 640

- level: 9

cumulative_xp: 820

- level: 10

cumulative_xp: 1020

```

Level cap for v1:

```yaml

level_cap: 10

```

Can extend later, but not required now.

---

# 13. XP Reward Rules

XP must be tied to real training behavior.

```yaml

xp_rules:

warmup_completed:

xp: 10

daily_limit: 1

workout_completed:

xp: 40

daily_limit: 1

planned_sets_mostly_completed:

xp: 15

condition: complete >= 70% of planned sets

daily_limit: 1

pr_achieved:

xp: 30

daily_limit: 2

streak_day_2:

xp: 10

streak_day_3:

xp: 15

streak_day_7:

xp: 40

streak_day_14:

xp: 60

quest_completed:

xp: variable

```

Important:

- Opening the app alone should not give meaningful XP.

- Random tapping should not give meaningful XP.

- Set spamming should not be overly rewarded.

- One main workout completion reward per day.

---

# 14. Valid Workout Definition

A workout is considered valid if it satisfies at least one of:

```yaml

valid_workout_rules:

- at_least_3_completed_sets

- at_least_50_percent_of_planned_sets

- at_least_1_exercise_with_3_logged_sets_and_reasonable_duration

```

Implementation note:

For v1, keep it simple.

Do not over-engineer anti-abuse.

Minimum acceptable rule:

```ts

function isValidWorkout(workout) {

return workout.completedSets >= 3;

}

```

Better rule:

```ts

function isValidWorkout(workout, plannedSets) {

return (

workout.completedSets >= 3 ||

workout.completedSets / plannedSets >= 0.5

);

}

```

---

# 15. Early Growth Path

This is the most important experience.

```yaml

early_growth_path:

workout_1:

result:

- Partner officially joins

- Partner reaches Lv.2

- unlock starter accessory

workout_2:

result:

- small accessory or color change

- XP progress visible

workout_3:

result:

- obvious Partner form change

- clear milestone celebration

workout_7:

result:

- title or badge

workout_14:

result:

- advanced form or rare background

```

UX requirement:

After each workout completion, show:

- XP gained;

- level change if any;

- unlocked item if any;

- next Partner milestone.

Example:

```text

訓練完成！

本次獲得 55 XP

Partner 升到 Lv.3

再完成 1 次訓練，Partner 將進入活躍形態

```

---

# 16. Cosmetic System

Cosmetics are decorative only.

Do not add stats.

```yaml

cosmetic_types:

- head

- neck

- wrist

- back

- badge

- background

- title

```

Initial cosmetics should be limited:

```yaml

initial_cosmetics_count: 6 to 10

```

Examples:

```yaml

cosmetics:

- id: sport_headband

type: head

name: 運動頭帶

- id: wristband

type: wrist

name: 護腕

- id: scarf

type: neck

name: 小圍巾

- id: small_backpack

type: back

name: 小背包

- id: first_step_badge

type: badge

name: 第一步徽章

- id: gym_background

type: background

name: 健身房背景

- id: title_first_step

type: title

name: 第一步

```

---

# 17. Quest System v1

Quest count should remain small.

Recommended total:

```yaml

quest_count: 8 to 12

```

## 17.1 Beginner Quests

```yaml

quests:

- id: first_workout

name: 第一步

condition: complete first workout

reward:

xp: 40

cosmetic: sport_headband

- id: first_warmup

name: 熱身開始

condition: complete warmup once

reward:

xp: 10

- id: three_workouts

name: 三次訓練

condition: complete 3 workouts total

reward:

form: stage_2

- id: first_pr

name: 第一個 PR

condition: achieve first PR

reward:

title: 第一個突破

- id: streak_3

name: 連續 3 天

condition: train on 3 different days

reward:

cosmetic: scarf

- id: weekly_two

name: 完成一週

condition: complete 2 workouts in 7 days

reward:

xp: 30

```

## 17.2 Habit Quests

```yaml

habit_quests:

- id: weekly_three

name: 穩定訓練

condition: complete 3 workouts in 7 days

reward:

title: 穩定訓練者

- id: warmup_habit

name: 熱身習慣

condition: complete warmup in 3 workouts

reward:

badge: warmup_badge

- id: two_week_partner

name: 兩週夥伴

condition: complete 4 workouts within 14 days

reward:

cosmetic: advanced accessory

- id: ten_workouts

name: 訓練夥伴

condition: complete 10 workouts total

reward:

background: rare background

```

Quest rules:

- do not create too many active quests;

- do not require complex randomization;

- do not punish failure;

- quest copy must be clear and mature.

---

# 18. Warm-up Module v1

Warm-up is required for beginner safety and should be integrated with Partner rewards.

Minimum warm-up module:

```yaml

warmup_items:

- light_cardio_3_to_5_minutes

- dynamic_stretch

- activation_for_main_movement

- empty_bar_or_light_set_2_sets

```

Rules:

- warmup should not block main workout for too long;

- warmup completion should give small XP;

- warmup completion can be tracked as quest progress;

- warmup state should be visible in workout flow.

---

# 19. Onboarding Requirements

Goal:

> New user should know what to train within 30 seconds.

Required onboarding flow:

```text

Welcome: Vivix is your beginner training partner

↓

Choose Partner: cat or dog

↓

Optional: rename Partner

↓

Choose goal: start fitness / get stronger / build muscle / lose fat

↓

Recommend beginner plan

↓

Show today training

↓

Show reward preview:

complete today workout -> Partner gets XP and unlocks accessory

↓

Start training

```

Constraints:

- no long questionnaire;

- no complex body assessment;

- no AI plan generation in v1;

- no advanced plan as default;

- default recommendation should favor beginner plan.

---

# 20. Dashboard Requirements

Dashboard must show:

- today training;

- Partner card;

- streak;

- start training CTA;

- next Partner milestone.

Partner card should show:

```text

Partner name

Level

XP progress

Next unlock condition

Start today training

```

Example:

```text

Mochi

Lv.2

再完成 1 次訓練，Partner 將解鎖新形態

[開始今日訓練]

```

Critical bug to fix:

> Dashboard today training must not be hardcoded to PPL push day.

It must be derived from:

- selected plan;

- weekday;

- schedule;

- user progress;

- fallback beginner recommendation.

---

# 21. Workout Completion Flow

After workout completion, show Partner feedback.

Minimum required:

```text

Workout completed

XP gained

Level update if any

Unlocked item if any

Next Partner milestone

```

If PR achieved:

```text

Partner witnessed your breakthrough

Unlock title: 第一個突破

```

Do not make the reward screen too long.

It should not interrupt the validated rest timer flow.

---

# 22. Partner Page Requirements

Partner page should include:

- Partner visual;

- name;

- species;

- level;

- XP progress;

- current form;

- next unlock condition;

- unlocked cosmetics;

- equipped cosmetics;

- titles;

- quest progress;

- streak days.

Do not include:

- shop;

- gacha;

- equipment stats;

- complex inventory;

- social features.

---

# 23. Suggested File Structure

Agent should organize Partner feature separately.

```text

src/features/partner/

components/

PartnerCard.tsx

PartnerPage.tsx

PartnerLevelUpModal.tsx

PartnerRewardToast.tsx

CosmeticGrid.tsx

QuestList.tsx

stores/

partnerStore.ts

questStore.ts

telemetryStore.ts

engine/

rewardEngine.ts

level.ts

quests.ts

antiAbuse.ts

data/

cosmetics.ts

forms.ts

quests.ts

partnerNames.ts

types.ts

```

Do not put all Partner logic inside `workoutStore`.

---

# 24. Store Requirements

Use Zustand.

Recommended stores:

```text

partnerStore

questStore

telemetryStore

```

Use separate persist keys:

```text

vivix-partner-store-v1

vivix-quest-store-v1

vivix-telemetry-store-v1

```

Do not break existing persisted stores.

If migration is needed:

- version it;

- keep migration conservative;

- do not destroy existing workout data.

---

# 25. Reward Engine Requirements

Reward engine should be event-driven.

Example event types:

```ts

type RewardEventType =

| "WORKOUT_COMPLETED"

| "WARMUP_COMPLETED"

| "PR_ACHIEVED"

| "STREAK_UPDATED"

| "QUEST_COMPLETED";

```

Example handler:

```ts

rewardEngine.handleWorkoutCompleted({

workoutId,

date,

completedSets,

plannedSets,

hasPR,

durationSeconds,

});

```

Reward engine must determine:

- whether workout is valid;

- whether daily reward cap applies;

- XP amount;

- level change;

- form unlock;

- cosmetic unlock;

- quest progress;

- streak update.

---

# 26. Local Telemetry Requirements

Telemetry remains local.

```ts

interface TelemetryEvent {

id: string;

name: string;

timestamp: string;

payload?: Record<string, unknown>;

}

```

Recommended events:

```yaml

telemetry_events:

- onboarding_started

- onboarding_completed

- partner_selected

- partner_renamed

- workout_started

- set_completed

- rest_completed

- warmup_completed

- workout_completed

- pr_achieved

- level_up

- form_unlocked

- cosmetic_unlocked

- quest_completed

- feedback_opened

```

Constraints:

```yaml

telemetry_constraints:

storage: local_only

max_events: 1000

personal_data: avoid

export: manual_only

clear_button: required

```

Add a debug/diagnostic panel with:

- view recent events;

- copy JSON;

- download JSON optional;

- reset Partner test data;

- toggle Partner feature flag.

---

# 27. Feature Flags

Add feature flags.

```ts

interface FeatureFlags {

partnerEnabled: boolean;

partnerQuestsEnabled: boolean;

warmupEnabled: boolean;

telemetryEnabled: boolean;

debugPanelEnabled: boolean;

}

```

Default during development:

```yaml

partnerEnabled: true

partnerQuestsEnabled: true

warmupEnabled: true

telemetryEnabled: true

debugPanelEnabled: true

```

Can be disabled for stable fallback.

---

# 28. Task List

Agent should execute tasks in this order unless blocked.

---

## T-001: Freeze scope

Priority: P0

Goal:

Prevent scope creep.

Tasks:

- confirm no backend;

- confirm no payment;

- confirm no shop;

- confirm no gacha;

- confirm cat/dog only;

- confirm first 3 workout growth path.

Acceptance:

- all constraints documented;

- agent does not propose out-of-scope features.

---

## T-002: Fix Dashboard hardcoded today training

Priority: P0

Goal:

Dashboard today training must reflect actual plan.

Tasks:

- derive today training from selected plan;

- use weekday/schedule;

- provide fallback for no plan;

- recommend beginner plan for new users;

- do not default to PPL push day.

Acceptance:

- new user sees beginner-friendly training;

- existing user sees plan-derived training;

- no hardcoded PPL push day;

- if no plan, fallback is clear.

---

## T-003: Add feature flags

Priority: P0

Goal:

Allow safe rollout and testing.

Tasks:

- create feature flag store or config;

- add flags for Partner, quests, warmup, telemetry, debug panel;

- ensure existing app works if Partner disabled.

Acceptance:

- Partner can be disabled without crashing;

- flags persist if needed;

- debug panel can toggle flags if appropriate.

---

## T-004: Create telemetry store

Priority: P0

Goal:

Enable local behavior tracking for friend testing.

Tasks:

- create `telemetryStore`;

- store limited events;

- avoid personal data;

- provide clear/reset;

- provide copy/export.

Acceptance:

- key events are logged;

- max event limit enforced;

- no external requests;

- diagnostic panel can show/copy events.

---

## T-005: Create Partner store

Priority: P0

Goal:

Store Partner state.

Tasks:

- create `partnerStore`;

- persist locally;

- include species, name, level, xp, workouts, forms, cosmetics, titles;

- ensure migration-safe persist key.

Acceptance:

- Partner state persists after reload;

- no existing data broken;

- reset can clear Partner state.

---

## T-006: Build Partner Onboarding

Priority: P0

Goal:

User chooses Partner and understands first workout reward.

Tasks:

- add cat/dog selection;

- add optional rename;

- add goal selection;

- recommend beginner plan;

- show first workout reward preview;

- keep onboarding short.

Acceptance:

- user can choose cat or dog;

- user can rename;

- onboarding completes in under 1 minute;

- user sees today training and reward preview.

---

## T-007: Implement XP and level system

Priority: P0

Goal:

Partner can gain XP and level up.

Tasks:

- implement XP table;

- implement level calculation;

- integrate with workout completion;

- prevent duplicate reward on refresh;

- enforce daily main workout reward cap.

Acceptance:

- valid workout increases XP;

- level updates correctly;

- reload does not duplicate reward;

- level thresholds match spec.

---

## T-008: Implement Partner forms

Priority: P0

Goal:

Partner visually changes at milestones.

Tasks:

- define forms;

- link form unlock to total workouts;

- show form unlock modal/toast;

- ensure stage 2 occurs by 3 workouts.

Acceptance:

- workout 1 unlocks stage 1;

- workout 3 unlocks stage 2;

- form change is visible;

- next form condition is shown.

---

## T-009: Implement workout completion reward feedback

Priority: P0

Goal:

User sees Partner result after workout.

Tasks:

- show XP gained;

- show level up;

- show unlock;

- show next milestone;

- keep UI concise.

Acceptance:

- after valid workout, reward feedback appears;

- user knows what changed;

- user knows what comes next.

---

## T-010: Implement cosmetics v1

Priority: P1

Goal:

Partner can unlock and equip decorative items.

Tasks:

- define 6-10 cosmetics;

- unlock via quests/milestones;

- equip/unequip;

- no stats;

- no shop.

Acceptance:

- cosmetics unlock correctly;

- equipped state persists;

- no gameplay advantage;

- UI is simple.

---

## T-011: Implement quest system v1

Priority: P1

Goal:

Give users short-term training objectives.

Tasks:

- implement 8-12 fixed quests;

- track progress from training events;

- show completed/claimed states;

- reward XP/cosmetics/titles.

Acceptance:

- quest progress updates from valid events;

- rewards unlock correctly;

- no duplicate claim;

- quest list is not overwhelming.

---

## T-012: Implement warm-up module v1

Priority: P1

Goal:

Reduce beginner injury risk and integrate with Partner rewards.

Tasks:

- add warmup checklist;

- track warmup completion;

- give small XP;

- connect to quest progress;

- keep it short.

Acceptance:

- warmup appears before main workout;

- user can complete warmup items;

- warmup completion triggers XP/quest progress;

- warmup does not overly block training.

---

## T-013: Build Partner page

Priority: P1

Goal:

Provide central Partner view.

Tasks:

- show Partner visual;

- show level/xp;

- show form progress;

- show cosmetics;

- show titles;

- show quests;

- show streak.

Acceptance:

- Partner page is readable;

- next milestone is obvious;

- no complex mechanics;

- works with local state only.

---

## T-014: Build Partner card on Dashboard

Priority: P1

Goal:

Make Partner visible in daily loop.

Tasks:

- show Partner name/level;

- show next unlock;

- show start training CTA;

- keep compact.

Acceptance:

- Dashboard includes Partner card;

- card links to Partner page or start training;

- next milestone is clear.

---

## T-015: Add reward animations

Priority: P2

Goal:

Improve feedback feeling.

Tasks:

- level-up modal;

- unlock toast;

- subtle motion;

- respect theme;

- avoid heavy animation.

Acceptance:

- animations do not slow user;

- animations do not break rest timer flow;

- feedback feels clean, not childish.

---

## T-016: Add debug/reset/export tools

Priority: P0 for testing

Goal:

Enable friend testing and troubleshooting.

Tasks:

- add hidden or settings debug panel;

- show Partner state;

- show telemetry events;

- copy JSON;

- reset Partner data;

- reset telemetry.

Acceptance:

- tester can reset state;

- developer can inspect local events;

- no backend required;

- no sensitive data exported by default.

---

## T-017: Prepare friend testing materials

Priority: P0

Goal:

Collect detailed feedback.

Tasks:

- write install instructions;

- write testing script;

- create Day 0 / Day 3 / Day 7 / Day 14 questionnaire;

- define success metrics;

- prepare interview questions.

Acceptance:

- tester can install PWA;

- tester knows what to do;

- feedback can be collected without backend.

---

## T-018: QA regression pass

Priority: P0

Goal:

Do not break existing MVP.

Tasks:

- test rest timer;

- test set completion -> rest timer;

- test workout logging;

- test summary;

- test progress charts;

- test theme switching;

- test PWA offline;

- test trial lock.

Acceptance:

- existing MVP remains stable;

- Partner feature does not degrade core workout flow;

- no critical console errors;

- offline behavior still works.

---

# 29. Implementation Priority Summary

```yaml

priority_p0:

- T-001

- T-002

- T-003

- T-004

- T-005

- T-006

- T-007

- T-008

- T-009

- T-016

- T-017

- T-018

priority_p1:

- T-010

- T-011

- T-012

- T-013

- T-014

priority_p2:

- T-015

```

---

# 30. Timeline

Recommended timeline: 8 weeks.

## Week 0

Scope freeze and design confirmation.

Deliverables:

- Partner spec confirmed;

- XP table confirmed;

- quest list confirmed;

- cosmetic list confirmed;

- friend questionnaire drafted.

## Week 1

Fix beginner path and foundations.

Deliverables:

- Dashboard today training fixed;

- feature flags added;

- telemetry store added;

- beginner fallback plan added.

## Week 2

Partner core.

Deliverables:

- partnerStore;

- Partner species/name;

- level/XP;

- Partner card basic.

## Week 3

Reward engine and first growth experience.

Deliverables:

- rewardEngine;

- valid workout logic;

- streak rewards;

- workout completion feedback;

- first 3 workout progression.

## Week 4

Onboarding, warmup, quests.

Deliverables:

- Partner Onboarding;

- warmup v1;

- quest v1;

- Partner page basic.

## Week 5

Visuals, animations, diagnostics.

Deliverables:

- cat/dog visuals;

- forms;

- cosmetics;

- level-up feedback;

- debug/export/reset.

## Week 6

Alpha test.

Deliverables:

- 3-5 testers;

- initial feedback;

- bug fixes;

- onboarding improvements.

## Week 7

Beta round 1.

Deliverables:

- 8-15 testers;

- Day 0 / Day 3 / Day 7 feedback;

- behavior log collection if users consent.

## Week 8

Summary and decision.

Deliverables:

- beta report;

- Partner effectiveness evaluation;

- next roadmap;

- decision whether to prepare backend/commercialization.

---

# 31. Friend Testing Plan

## 31.1 Test Phase

```yaml

alpha_testers: 3 to 5

beta_testers: 8 to 15

test_duration: 14 days

```

## 31.2 Tester Profile

Preferred:

- age 18-35;

- beginner;

- new to gym;

- has used fitness apps but did not persist;

- willing to give honest feedback.

Avoid:

- only polite friends;

- advanced lifters;

- users who will not actually test.

---

# 32. Testing Script

## Day 0

Tester must:

1. open PWA;

2. install to home screen;

3. complete onboarding;

4. choose Partner;

5. complete first workout;

6. report first impression.

## Day 1-3

Tester must:

1. complete at least 3 workouts if possible;

2. observe Partner changes;

3. report whether Partner motivates them.

## Day 7

Tester must report:

1. whether they thought about returning;

2. whether Partner created continuity;

3. whether they want to see next Partner change.

## Day 14

Tester must:

1. complete final questionnaire;

2. join 10-15 minute interview;

3. state whether they would recommend Vivix.

---

# 33. Feedback Questions

Use these questions in forms or interviews.

## Quantitative Questions

Rate 1-5:

```text

1. I know what to train today.

2. I know how to start training.

3. Partner makes me more motivated to train.

4. Partner gives me a sense of achievement.

5. The app is not too complex.

6. Partner style is not too childish.

7. I would continue using it for two weeks.

8. I would recommend it to a friend.

```

## Qualitative Questions

```text

1. What do you like most?

2. What do you dislike most?

3. Which feature feels unnecessary?

4. Which reward makes you want to train?

5. Does Partner feel more like coach, friend, pet, or badge system?

6. If this app charged money, what price feels reasonable?

7. What should we improve first?

```

---

# 34. Success Metrics

Use small-sample directional metrics.

```yaml

activation_metrics:

onboarding_completion_rate:

target: >= 80%

first_workout_completion_rate:

target: >= 60%

three_workouts_within_14_days:

target: >= 40%

partner_first_evolution_rate:

target: >= 70%

retention_metrics:

day_3_return_rate:

target: >= 40%

day_7_return_rate:

target: >= 30%

day_14_return_rate:

target: >= 20%

partner_metrics:

partner_motivation_score:

target: >= 3.8 / 5

partner_not_childish_score:

target: >= 3.5 / 5

nps:

target: >= 20

```

---

# 35. Decision Gates

## Gate A: Internal QA

Proceed only if:

- no critical crash;

- core workout flow stable;

- rest timer still good;

- Partner state persists;

- no duplicate reward bug.

## Gate B: Alpha

Proceed only if:

- users can complete onboarding;

- users can complete first workout;

- users understand Partner growth;

- no major confusion.

## Gate C: Beta

Proceed to large-scale/backend planning only if:

- majority complete first workout;

- meaningful portion completes 3 workouts;

- Partner motivation score is positive;

- Partner is not seen as too childish;

- at least some users express willingness to continue or pay.

If not met:

- do not build backend yet;

- iterate Partner, onboarding, and training recommendation.

---

# 36. Risks and Mitigations

```yaml

risks:

- risk: Partner feels decorative only

mitigation:

- bind all rewards to real training

- show clear next milestone

- show Partner feedback after workout

- risk: Partner feels childish

mitigation:

- clean visual style

- mature copy

- use titles/badges alongside cute visuals

- risk: gamification overshadows training

mitigation:

- no equipment stats

- no gacha

- daily reward caps

- valid workout definition

- risk: scope creep

mitigation:

- follow scope freeze

- put new ideas into backlog

- only P0/P1 before beta

- risk: friends give polite feedback

mitigation:

- ask behavior-based questions

- ask for negative feedback explicitly

- observe actual workout completion

```

---

# 37. Future Backend Trigger Conditions

Do not build backend now.

Start backend planning only when one or more of these becomes true:

```yaml

backend_triggers:

- testers > 50 to 100

- users need cross-device sync

- users complain about lost local data

- subscription/payment is required

- cloud backup is required

- social features are required

- formal A/B testing is required

- commercial launch preparation starts

```

Future backend v1 should include only:

- user account;

- Partner state sync;

- workout backup;

- subscription entitlement;

- basic analytics.

Do not overbuild.

---

# 38. Future Commercialization Direction

Do not execute now unless decision gate passes.

Planned order:

```yaml

commercialization_order:

- step_1:

name: free testing

goal: validate retention and Partner motivation

- step_2:

name: cosmetic support / founding member

goal: test willingness to pay for Partner cosmetics

- step_3:

name: Pro subscription

goal: charge for sync, advanced plans, reports, Partner Pass

- step_4:

name: B2B pilot

goal: campus, gym, corporate wellness

```

Current phase remains free friend testing.

---

# 39. Definition of Done

This phase is done when all of the following are true:

```yaml

definition_of_done:

product:

- Partner Onboarding works

- cat or dog can be selected

- Partner can level up

- Partner forms unlock

- first 3 workouts produce visible growth

- workout completion shows Partner feedback

- Partner page exists

- Dashboard Partner card exists

- warmup v1 exists

- quest v1 exists

- local telemetry exists

- debug/reset/export exists

quality:

- no critical crash

- localStorage persists correctly

- existing workout flow stable

- rest timer flow preserved

- offline PWA still works

- theme switching still works

testing:

- alpha feedback collected

- beta questionnaire prepared

- friend testing script ready

- success metrics defined

```

---

# 40. Agent Output Requirements

When executing this spec, the AI agent should output in the following order:

## 40.1 Implementation Plan

Produce:

- phase breakdown;

- file changes;

- component list;

- store changes;

- data model;

- event flow;

- QA checklist.

## 40.2 Code Changes

If asked to implement code:

- preserve existing architecture;

- use TypeScript;

- use Zustand;

- use Tailwind;

- avoid adding dependencies unless necessary;

- explain any new dependency;

- do not introduce backend.

## 40.3 Testing Checklist

Provide:

- manual QA steps;

- edge cases;

- persistence checks;

- duplicate reward checks;

- onboarding checks;

- PWA offline checks.

## 40.4 Friend Testing Materials

Provide:

- install instructions;

- tester script;

- questionnaire;

- interview questions;

- feedback summary template.

---

# 41. Agent Decision Rules

If the agent faces ambiguity, use these rules:

```yaml

decision_rules:

- choose_simplicity_over_features

- choose_local_over_backend

- choose_training_behavior_over_game_mechanics

- choose_beginner_clarity_over_advanced_power

- choose_fast_visible_progress_over_long_term_complexity

- choose_original_ip_over_famous_style_copying

- choose_preserving_core_workout_flow_over_new_visuals

```

If still unclear, state assumptions explicitly before implementing.

---

# 42. Explicit Prohibitions

The AI agent must not:

```text

- add backend services in this phase

- add payment or subscription logic in this phase

- add user authentication in this phase

- add cloud sync in this phase

- add gacha mechanics

- add loot boxes

- add equipment stats

- add battle system

- add social leaderboard

- add multiple Partner creatures

- add humanoid Partner

- make Partner punish user for absence

- break the validated rest timer flow

- break existing localStorage data

- over-complicate quest system

- introduce external analytics SDK

- copy known IP visual style

```

---

# 43. Immediate Next Actions

The agent should start with these actions:

```text

1. Fix Dashboard hardcoded today training.

2. Add feature flags.

3. Create telemetryStore.

4. Create partnerStore.

5. Build Partner Onboarding.

6. Implement XP/level system.

7. Implement first 3 workout Partner progression.

8. Add workout completion Partner feedback.

9. Add debug/reset/export tools.

10. Prepare friend testing script and questionnaire.

```

---

# 44. Final Instruction to AI Agent

Now execute according to this spec.

First, produce a concise implementation plan.

Do not write full code unless asked.

If writing code, preserve existing MVP behavior and follow the constraints above.

The highest priorities are:

1. beginner clarity;

2. real training behavior;

3. Partner growth within first 3 workouts;

4. stable local PWA experience;

5. detailed friend feedback collection.

Do not overbuild.

Do not add backend.

Do not add payment.

Do not add heavy game systems.

---